## Slide 1
VELLORE INSTITUTE OF TECHNOLOGY, CHENNAI
School of Computer Science Engineering and Information Systems
ServiceDesk AI
A cloud-native customer support SaaS platform for small businesses
Project 19 · Customer Support SaaS · Final Demonstration · 15 October 2026
Aarush Jagannathan
23BLC1211
Gomatheswar M
23BLC1195
Guide: Dr. M Dinakaran | BCSE408L — Cloud Computing | AY 2026–2027
Notes: Good morning. We are Aarush and Gomatheswar. This is our final demonstration of ServiceDesk AI, Project 19 from the Customer Support SaaS category. We will show the working system first, then explain the architecture, the testing and what is not finished.

## Slide 2
FINAL DEMONSTRATION
What We Built
A complete customer support platform: three roles, a guarded ticket lifecycle, dashboards and reports on live data, and an AI assistance layer that never acts without a human.
40
REST endpoints
across 9 groups
17
Screens
responsive from 375 px
8
Database tables
versioned SQL migrations
92
Automated tests
all passing
Delivered against the nine mandatory requirements
✓
Registration & login
✓
Role-based access
✓
CRUD operations
✓
Dashboard & reports
✓
REST APIs
✓
Responsive UI
✓
GitHub repository
◐
Cloud database
○
Live deployment
Two items are not complete: the cloud database is provisioned locally, not in the cloud, because the application is not yet deployed. We will be explicit about that.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
1
Notes: Here is the scale of what we built and where we stand against the nine mandatory requirements. Seven are complete. Two are not, and we want to say that at the start rather than hide it at the end: the application is not yet deployed to the public cloud, so the live URL and the cloud database instance are outstanding. Everything else you are about to see is real and running.

## Slide 3
LIVE SYSTEM
What We Will Show You
1
Customer
Register, raise a complaint, watch it get classified automatically
2
Isolation
Try to open another customer's ticket — and fail
3
Agent
Prioritised queue, filters, full-text search
4
AI
Generate a draft, edit it, send it as a human
5
Lifecycle
Advance status, then attempt an invalid transition
6
Admin
Dashboards and reports computed from live data
Everything is real functionality
No staged screenshots and no rehearsed data — we create a ticket in front of you.
The classification you will see is derived from the words we type, not pre-set.
Every dashboard figure is a SQL aggregate run at the moment the page loads.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
2
Notes: This is the order of the demonstration. Six steps, about seven minutes. The important thing to note is that none of it is staged — we create a ticket live, and the classification comes from the words we type.

## Slide 4
AS BUILT
Cloud Architecture
Three independently deployable tiers. The browser talks to two hosts and never to the database or the AI provider.
Presentation Tier
hosted on Vercel
React 18 · Vite · TypeScript
Tailwind CSS · TanStack Query
Recharts
Static build on a global CDN. Holds no credential and never queries the database.
→
HTTPS
Application Tier
hosted on Render
Node.js 20 · Express · TypeScript
Zod · JWT · bcrypt
AI provider adapter
Stateless REST API. Enforces auth, RBAC, validation and the ticket lifecycle.
→
TLS
Data Tier
hosted on Supabase
Managed PostgreSQL 15
8 tables · enums · constraints
Versioned SQL migrations
Single source of truth. Invariants enforced as constraints, not just in code.
Why stateless?
No session state in the API — that is what lets the platform run N replicas with no sticky sessions.
Why managed?
Nobody on this team patches a server. Backups, pooling and TLS come with the service.
Why not microservices?
They would add failure modes and deployment coordination and solve no problem we have.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
3
Notes: This is the architecture as built. Three tiers on three managed platforms. The key property is the middle one being stateless — sessions are JWTs and everything else lives in Postgres, which is exactly what makes it horizontally scalable. We deliberately did not use Kubernetes or microservices; neither solves a problem we have at this scale.

## Slide 5
AS BUILT
Database Design
Eight tables, applied by versioned SQL migrations. The ER diagram is derived from the migration file, so it cannot drift from the real schema.
users
All three roles in one table — role is an attribute, not a different entity
categories
Admin-managed; also the closed vocabulary the classifier may propose from
tickets
The core entity. Two foreign keys to users: customer and assigned agent
ticket_messages
The thread. Internal notes filtered in SQL, never in the client
ticket_events
Append-only timeline: who changed what, from which value, when
ai_suggestions
Every AI output, with a flag recording whether the fallback produced it
notifications
Per-user, cascade on delete
audit_logs
Actor set to NULL on delete — the record outlives the account
Enums, not lookup tables
Values are fixed by the spec. Declaration order also gives free correct sorting: URGENT above LOW.
Delete rules carry meaning
Customer is RESTRICT — deleting would destroy history. Agent is SET NULL — tickets return to the queue.
Constraints, not just code
resolved_at may only be set when RESOLVED or CLOSED. The invariant holds even if our code is wrong.
Indexes on every filter column, plus a GIN full-text index backing keyword search across subject and description.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
4
Notes: Eight tables. Three decisions worth defending: enums rather than lookup tables, because the values are fixed by the specification and the declaration order gives us correct priority sorting for free; delete rules chosen per relationship to express what should happen to real data; and business invariants expressed as database constraints so they hold even when our application code is wrong. That last one caught a real bug during development — an early reopen operation did not clear the resolved timestamp and the database rejected it.

## Slide 6
AS BUILT
Security and Access Control
Hiding a button is not security. Every claim on this slide is proved by a test that calls the API directly with a valid token for the wrong role.
Two independent authorisation layers
1
Route level
requireRole() middleware asks: may this role call this endpoint at all?
2
Record level
The handler asks: does this specific record belong to this caller?
Neither is sufficient alone: middleware cannot know whether ticket X belongs to customer Y.
Passwords
bcrypt at cost 12 — ~250 ms per hash. Salted automatically. Never logged.
Sessions
15-minute access token in memory only; refresh token in an httpOnly cookie.
404, not 403
Another customer's ticket returns not-found, so IDs cannot be probed.
Same login error
Unknown email and wrong password give identical responses and timing.
SQL injection
Every query parameterised. The one dynamic value, sort column, is allow-listed.
Secrets
Environment variables only. Nothing secret has ever been committed.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
5
Notes: Two authorisation layers, both server-side. Twenty-six tests call the API directly with the wrong role to prove the interface is not what protects us. Two details worth pointing out: another customer's ticket returns 404 rather than 403, so an attacker cannot probe IDs to discover what exists; and the login error is identical for an unknown email and a wrong password, including the timing, so the endpoint cannot be used to enumerate accounts.

## Slide 7
DESIGN DECISION
AI Assistance — and Why It Cannot Break Anything
The Project 19 specification does not require AI — only the title contains it. Every capability here is our own addition, so we designed it so that no mandatory requirement depends on it.
Classification
Category, priority, sentiment and a one-line summary on submission
Human control: Agent overrides any field
Draft reply
Generated for the agent to work from
Human control: Agent must insert, edit and send
Summarisation
Condenses a long thread for an agent picking it up cold
Human control: Advisory only
Resolution steps
Suggests troubleshooting steps by category
Human control: Advisory only
Three properties that make it safe
Off the critical path
Classification runs after the ticket row is committed and is never awaited. Ticket creation cannot fail because the AI is down.
Test AI-11
A real fallback, not a stub
A deterministic keyword classifier with category playbooks. The whole system is demonstrable with no API key at all.
Tests AI-01 to AI-07
No path to the customer
Generating a draft creates zero customer-visible messages. Only an agent pressing send does that.
Test AI-12
Why review is mandatory: a model can be confidently wrong about this customer's order, and a human should own what the business says.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
6
Notes: We want to be honest: AI was not required by the specification. We added it, so we designed it so nothing depends on it. Three properties make that true, and each has a test number next to it. Classification runs after the commit; the fallback is a real working classifier, not a stub; and generating a draft creates zero customer-visible messages. If you ask us to unplug the AI right now, everything else keeps working.

## Slide 8
EVIDENCE
Testing
92 automated tests against a real PostgreSQL database, using the same migration files as production — not mocks. A mock would accept data that a check constraint rejects.
13
Authentication
Registration, sign-in, password storage, tokens, deactivation
26
Authorisation
Every role boundary, called directly against the API
33
Tickets
CRUD, assignment, lifecycle, messages, search, pagination
20
Lifecycle & AI
Transition rules, fallback classifier, failure handling
92 passed · 0 failed · 4 files · ~108 s
Two results matter most: a total AI failure still creates the ticket, and generating a draft sends nothing.
Three defects found and fixed — before submission, not during it
Rate limiter throttled the suite
Found by running the tests
51 failures. The limiter is correct for production; it now skips in test.
A test depended on timing
Found by running the tests
Asserted an exact suggestion count while classification runs in background.
Every chart rendered empty
Found by looking at the running app
Build passed, types passed, API correct — yet no bars drew. Animation under StrictMode.
The third is the lesson: a green build proves the code compiles, not that the product works.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
7
Notes: 92 tests, all passing, against a real Postgres database. We tested against a real database deliberately — a mock would have accepted a row that our check constraint rejects, so the tests would pass while the deployed system misbehaved. Three defects were found and fixed. The third is the most instructive: the build passed, types passed, the API returned correct data, and every chart still rendered empty. Only looking at the running page found it.

## Slide 9
HONEST STATUS
Compliance — Including What Is Not Done
✓
Complete and verified
Checked by running it, not by assuming
Registration and login — 13 tests
Role-based access — 26 tests bypassing the interface
CRUD and the guarded lifecycle — 33 tests
Dashboards and 7 reports on live data
REST API — ~40 endpoints across 9 groups
Responsive UI verified at 375, 768 and 1280 px
GitHub repository with a documented history
Backend typecheck and strict frontend build pass
Migrations apply cleanly to real PostgreSQL
All three roles exercised end to end in a browser
!
Not done
Stated plainly, not buried
Not deployed — no hosting account provisioned, so there is no public URL
Cloud database instance not provisioned (schema runs on local PostgreSQL)
File attachments not implemented, so the cloud-storage clause is unmet
No automated frontend tests — manual verification only
No load or performance testing under concurrency
Deployment is the single blocking item. The procedure is fully documented and configured — roughly 75 minutes of work — and the live URL, the cloud database and the screenshots all depend on it.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
8
Notes: We would rather tell you what is not done than have you find it. Deployment is the one blocking item and three things depend on it: the live URL, the cloud database instance and the screenshots. The procedure is written and the configuration is in the repository. The other three gaps — attachments, frontend tests and load testing — are genuine scope decisions we can defend.

## Slide 10
REMAINING WORK
Deployment
Three tiers, deployed in dependency order. Each step is documented with its exact settings, environment variables and verification checks.
1
Database
Supabase
Create the project, copy the pooled connection string, run migrate and seed
20 min
2
API
Render
Root = backend, build and start commands, health check path, environment variables
20 min
3
Frontend
Vercel
Root = frontend, Vite preset, set the API base URL, SPA rewrite for deep links
15 min
4
CORS
Render
Set the origin to the exact Vercel URL and redeploy — no wildcard, credentials are sent
5 min
Free-tier reality
The API instance sleeps after 15 minutes idle, so the first request takes ~50 s. A scheduled ping to the health endpoint every 10 minutes keeps both the API and the database awake.
The credential check
After deploying, grep the built JavaScript for the AI key. It must return nothing — that is the proof it never reaches the browser.
An 11-point verification checklist follows deployment: health, registration, cookie behaviour, ticket creation, AI draft, dashboards, deep-link refresh, mobile layout, and the credential check.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
9
Notes: This is the remaining work, roughly seventy-five minutes. The order matters because each tier needs the address of the one before it. Two things we want to flag: the free tier sleeps, which is why we have a keep-alive ping and why we open the app five minutes before a demo; and after deploying we grep the built JavaScript for the AI key to prove it never reaches the browser.

## Slide 11
NEXT VERSION
Future Enhancements
Email notifications
Reaches customers who do not sign in — removes the main reason they telephone to ask for progress
Low
File attachments
Screenshots make technical issues far faster to diagnose; also satisfies the cloud-storage clause
Low–moderate
SLA targets & escalation
We measure response and resolution time but do not act on it. This turns measurement into management
Moderate
Knowledge base
Suggested articles as the customer types would deflect repeat questions before they become tickets
Moderate
Real-time updates
Replaces the 30-second polling and removes the window where two agents act on stale state
Moderate
Multi-tenancy
One deployment serving many businesses. Would extend the same query-scoping mechanism we already use for roles
High
Multi-tenancy is largest — but the shared query builder that scopes by role today is exactly where a tenant filter would go.
ServiceDesk AI · BCSE408L Cloud Computing · Final Demonstration
10
Notes: Six enhancements, ordered by value against effort. Email notifications and attachments are the two we would do first. Multi-tenancy is the biggest, but it is worth noting that the design decision to apply role scoping in one shared query builder is exactly what would make adding a tenant filter tractable rather than a rewrite.

## Slide 12
Thank you
Questions are welcome — both of us are prepared to answer, and to modify the code.
Project 19
ServiceDesk AI · Customer Support SaaS
Team
Aarush Jagannathan 23BLC1211 · Gomatheswar M 23BLC1195
Guide
Dr. M Dinakaran
Repository
github.com/ItzGOLLY/servicedesk-ai
Tests
92 passed · 0 failed · against real PostgreSQL
Live URL
Not yet deployed — deployment is documented and pending
BCSE408L — Cloud Computing · School of Computer Science Engineering and Information Systems · VIT Chennai
Notes: Thank you. To be clear about status once more: the repository is live and the test suite passes, and the application is not yet deployed — we will not claim a public URL before it exists. We are both happy to take questions, and to modify the code if you would like to see a change made live.